(DRAFT)

AG7 (WE NEED A NAME FOR THE WEB APP) – Security Risk Assessment

### Context

(PROJECT NAME) is a web app where patients log how their symptoms change between booking a GP appointment and attending it, and GPs review those changes, flag patients, add private notes and set a priority. It handles health information, which UK GDPR treats as special category data needing extra protection. To process it lawfully an organisation needs both an Article 6 lawful basis and an Article 9 condition, and a DPIA for high-risk processing (see references). Risks are mapped to OWASP Top 10:2025 categories where relevant.

### Scoring method

Likelihood and Impact are rated Low (1), Medium (2) or High (3). Risk level = Likelihood × Impact: 1–2 = Low, 3–4 = Medium, 6–9 = High. The register will be reviewed every sprint and updated with test results.

| ID | Security risk | Likelihood | Impact | Risk level | Mitigation | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Broken access control a patient views another patient's logs by changing an ID in the URL or API call (IDOR). [OWASP A01] | Medium | High | High | Row Level Security on every table (patient_id = logged-in user); never trust IDs sent from the browser; tamper tests in Postman with two test accounts. | Back-End Developer, Cybersecurity |
| R2 | Patient can read or edit GP private notes, flags or priority. [A01] | Medium | High | High | Store clinician data in a separate table readable/writable only by the clinician role; patient screens never request it; role tests every sprint. | Back-End Developer, Cybersecurity |
| R3 | Weak or reused passwords / credential stuffing on patient accounts. [A07] | Medium | High | High | Minimum 10 characters; block common passwords; limit login attempts; same error message for wrong email or password. | Front-End Developer, Cybersecurity |
| R4 | Clinician (privileged) account taken over, exposing many patients. [A07] | Low | High | Medium | MFA for clinician accounts; clinician accounts created by admin only (no self sign-up); 15-minute inactivity timeout. | Back-End Developer, Cybersecurity |
| R5 | Cross-site scripting (XSS) through free-text symptom notes or GP notes. [A05] | Medium | High | High | Rely on React output escaping; never use dangerouslySetInnerHTML; length limits; Content-Security-Policy header; test with XSS payloads. | Front-End Developer, Cybersecurity |
| R6 | SQL injection or API parameter tampering (e.g. severity = 99). [A05] | Low | High | Medium | Use the Supabase client / parameterised queries only; server-side validation and database CHECK constraints (severity 0–10, fixed change values). | Back-End Developer, Cybersecurity |
| R7 | Secrets (service-role key, database password) committed to GitHub. [A02] | Medium | High | High | .env files in .gitignore; only the public anon key in the front end; GitHub secret scanning and push protection; rotate any leaked key immediately. | Front-End & Back-End Developers, Cybersecurity |
| R8 | Security misconfiguration RLS turned off on a new table, public storage bucket, default settings left on. [A02] | Medium | High | High | Pre-release security checklist; RLS enabled by default; run Supabase security advisor; peer review of every database change. | Back-End Developer, Cybersecurity |
| R9 | Health data intercepted in transit. [A04] | Low | High | Medium | HTTPS only (TLS from hosting provider); HSTS; no plain-HTTP API calls. | Front-End Developer, Cybersecurity |
| R10 | Real patient data used in development, testing or the demo video. | Low | High | Medium | Fictional seed data and personas only; check every screenshot and recording before sharing; added to the Definition of Done. | Project Manager (whole team) |
| R11 | UK GDPR non-compliance health data is special category data and needs a lawful basis, an Article 9 condition and documented risk assessment. | Medium | High | High | Separate explicit consent; plain-language privacy notice; data minimisation (no NHS number in prototype); delete-my-data; short DPIA-style assessment in Log 2. | Cybersecurity |
| R12 | Patient safety a patient waits for the appointment instead of seeking urgent help or treats the app as a diagnosis. [A06 Insecure design] | Medium | High | High | Permanent 999/111 panel; urgent-help warning; app never diagnoses or auto-prioritises (GP decides); wording tested with users. | UX/UI Designer, Cybersecurity |
| R13 | Shared or unattended device someone else sees the patient's logs. | Medium | Medium | Medium | Auto log-out after inactivity; clear log-out button; no health data cached in localStorage; optional PIN as future work. | Front-End Developer, UX/UI Designer |
| R14 | Records or timestamps altered and misuse not detected (no audit trail). [A08, A09] | Medium | Medium | Medium | Server-generated timestamps; patient edits only within 1 hour with history kept; audit_log written by database trigger; audit reviewed during testing. | Back-End Developer, Cybersecurity |
| R15 | Vulnerable or malicious npm packages (software supply chain). [A03] | Medium | Medium | Medium | npm audit each sprint; Dependabot alerts; commit lockfile; keep dependencies few and well maintained. | Front-End Developer, Cybersecurity |
| R16 | Error messages leak system details, or a failed save silently loses an entry. [A10] | Low | Medium | Low | Generic user-facing errors; detailed errors logged server-side only; access checks fail closed; clear "not saved – try again" message. | Front-End & Back-End Developers, Cybersecurity |
| R17 | Automated sign-ups or flooding of entries (spam / denial of service). | Low | Medium | Low | Rate limiting on auth and inserts; CAPTCHA on sign-up if abuse is seen; daily entry limit per patient. | Back-End Developer, Cybersecurity |

Summary: 17 risks identified – 8 High, 7 Medium, 2 Low. The highest priorities for Release 1 are access control between patients and clinicians (R1, R2), secrets and configuration (R7, R8), consent and UK GDPR (R11) and patient-safety messaging (R12).

### Planned security testing

- Access-control tests: two fictional patient accounts and one clinician account; attempt to read or change other users data through the UI and Postman.

- Input tests: XSS and invalid values in every form field.

- OWASP ZAP baseline scan of the deployed prototype; npm audit each sprint.

- Pre-release checklist: RLS on all tables, HTTPS only, fictional data only.

## References

Information Commissioner's Office (ICO) – What is special category data? https://ico.org.uk/for-organisations/uk-gdpr-guidance-and-resources/lawful-basis/special-category-data/what-is-special-category-data/

ICO – A guide to lawful basis: special category data (Article 6 + Article 9, DPIA). https://ico.org.uk/for-organisations/uk-gdpr-guidance-and-resources/lawful-basis/a-guide-to-lawful-basis/special-category-data/

OWASP Foundation – OWASP Top 10:2025. https://owasp.org/Top10/2025/